# EventAlpha AI — Implementation Roadmap, Testing & Operations

Project: EventAlpha AI
Document status: Target architecture / implementation specification
Reference date: 26 August 2026
Primary goal: low-latency, cloud-first trading decision support based on market data, global events, filings, macro data and social signals.
Safety principle: the system may generate probabilistic trading signals, but it must never claim guaranteed profitability. Live execution is disabled by default; the mandatory path is research → backtest → shadow → paper trading → explicit human approval.

## 1. Delivery strategy

Build vertically in thin, testable slices. Do not build every dashboard before the data/audit pipeline works. Each phase must leave a runnable system and objective acceptance criteria.

## Phase 0 — Repository and engineering foundation

Deliver: - monorepo structure; - Docker Compose; - FastAPI health endpoint; - Next.js shell; - PostgreSQL + Alembic; - Redis; - CI unit/lint/type checks; - structured logging and trace IDs; - .env.example and secret policy.

Exit gate: clean clone can start locally with documented commands and health checks pass.

## Phase 1 — Market data spine

Deliver: - provider adapter interface; - Alpaca market-data adapter; - WebSocket reconnect/heartbeat; - symbol metadata; - 1m bars/latest quotes cache; - raw/normalized persistence; - live chart in UI; - provider-health page.

Exit gate: stream remains stable through reconnect test and data staleness is detectable.

## Phase 2 — Event ingestion and normalization

Deliver: - GDELT/NewsAPI/official-feed adapters; - SEC EDGAR adapter; - FRED adapter; - X adapter behind configuration/credentials; - dedup/fingerprinting; - event clustering; - source registry and credibility priors; - event radar UI.

Exit gate: duplicate-source test produces one canonical event with multiple mentions.

## Phase 3 — OpenAI event intelligence

Deliver: - Responses API client; - strict JSON Schema/Pydantic output; - Luna default routing; - Terra/Sol escalation rules; - retries/timeouts/circuit breaker; - token/cost/latency telemetry; - prompt/schema versioning; - gold-set AI evaluation tests.

Exit gate: schema-valid rate and evaluation metrics meet thresholds defined in NFR document.

## Phase 4 — Quant features and signal fusion

Deliver: - point-in-time feature computation; - feature-set registry/version; - baseline interpretable fusion score; - confidence calibration framework; - signal persistence/lifecycle; - asset impact and signal detail pages; - WebSocket signal.created/updated.

Exit gate: same replay fixture deterministically produces the same feature snapshot and signal version.

## Phase 5 — Risk engine

Deliver: - stale-data and provider-health gates; - liquidity/volatility gates; - exposure/daily-loss limits; - strategy/risk versioning; - global kill switch; - risk explanation codes; - UI risk status.

Exit gate: red-team tests prove risk blocks dangerous/stale conditions.

## Phase 6 — Backtesting

Deliver: - historical replay engine using event timestamps; - point-in-time feature reproduction; - strategy runner; - slippage/spread/fee model; - benchmark comparison; - walk-forward splits; - report storage; - Backtest Lab UI.

Exit gate: leakage checklist passes and a simple baseline strategy reproduces known expected results.

## Phase 7 — Shadow + paper trading

Deliver: - Alpaca paper broker adapter; - idempotent order submit/reconcile; - fills/partial fills/cancel handling; - paper portfolio; - shadow/paper feature flags; - end-to-end alerting; - operational runbook.

Exit gate: multi-day/multi-week paper operation meets reliability target with no duplicate orders and auditable reconciliation.

## Phase 8 — Hardening and production readiness

Deliver: - managed cloud infrastructure; - IaC; - backups/restore test; - WAF/TLS/security headers; - RBAC; - secrets manager; - autoscaling where needed; - SLO dashboards; - incident runbook; - dependency/security scanning; - data licensing review.

## 2. Test pyramid

### Unit tests

- normalizers;

- feature formulas;

- score mapping;

- risk rules;

- timestamp conversion;

- schema validation.

### Contract tests

Record sanitized vendor fixtures and verify adapters map them into stable EventAlpha contracts.

### Integration tests

Use ephemeral PostgreSQL/Redis and mocked external HTTP/WebSocket servers. Verify retry/idempotency/reconnect.

### AI evals

Gold dataset and schema tests; no brittle exact-string assertions.

### Backtest regression tests

Small frozen dataset with expected signals/metrics.

### End-to-end

Browser/API test from event ingestion to displayed signal and paper-order lifecycle.

### Chaos/failure tests

Provider timeout, queue restart, stale feed, out-of-order events, broker ambiguity.

## 3. CI/CD gates

Every pull request: - formatting/lint; - Python/TypeScript type checks; - unit + integration tests; - migration validation; - secret scan; - dependency vulnerability scan; - build Docker images; - optional AI eval subset using controlled fixtures/budget.

Main/release: - full test suite; - backtest regression; - IaC plan; - migration backup check; - staged deploy; - smoke tests; - automatic rollback criteria.

## 4. Observability

### Core metrics

- ingestion messages/sec and lag;

- last event timestamp by provider;

- queue depth;

- AI p50/p95 latency, error rate and tokens/cost;

- feature compute latency;

- signal count/action distribution;

- risk-block reason distribution;

- DB/Redis latency;

- WebSocket clients/push latency;

- paper broker order/reconciliation status.

### Logging

JSON structured logs with trace ID, event ID, signal ID and provider. Never log secrets or full sensitive credentials.

### Tracing

Trace a breaking event across ingestion → AI → quant → fusion → risk → WebSocket/order.

## 5. Operational runbooks

Maintain runbooks for: - provider degraded; - OpenAI quota/rate limit; - data staleness; - DB high load; - Redis failure; - broker reconciliation discrepancy; - emergency kill switch; - bad strategy/model rollback; - credential rotation; - restore from backup.

## 6. Suggested repository

eventalpha/
  apps/
    web/
  services/
    api/
    worker/
  packages/
    contracts/
    provider-sdk/
  migrations/
  infra/
    docker/
    terraform/
  tests/
    unit/
    integration/
    contracts/
    e2e/
    replay/
    ai_evals/
  docs/
  scripts/
  .github/workflows/

## 7. Definition of Done

A feature is not done until: - tests exist; - errors/timeouts are handled; - metrics/logs exist; - secrets are not embedded; - DB changes have migration; - contracts are typed/versioned; - user-facing stale/error state exists where relevant; - documentation/runbook is updated.

## Verified source references

The architecture deliberately uses provider adapters so vendors can be replaced. Capabilities and prices below were verified on 26 August 2026 and must be rechecked before production procurement.

- OpenAI, Responses API / Structured Outputs / streaming: https://developers.openai.com/api/reference/cli/resources/responses/methods/create

- OpenAI, GPT-5.6 Luna: https://developers.openai.com/api/docs/models/gpt-5.6-luna

- OpenAI, GPT-5.6 Terra: https://developers.openai.com/api/docs/models/gpt-5.6-terra

- OpenAI, GPT-5.6 Sol: https://developers.openai.com/api/docs/models/gpt-5.6-sol

- Alpaca, real-time market data WebSockets: https://docs.alpaca.markets/us/docs/real-time-stock-pricing-data

- Alpaca, paper trading: https://docs.alpaca.markets/us/v1.4.2/docs/paper-trading

- Databento, live market data API: https://databento.com/docs/api-reference-live

- SEC, EDGAR APIs: https://www.sec.gov/search-filings/edgar-application-programming-interfaces

- Federal Reserve Bank of St. Louis, FRED/ALFRED API: https://fred.stlouisfed.org/docs/api/fred/fred/fred.html

- X, Filtered Stream: https://docs.x.com/x-api/posts/filtered-stream/introduction

- GDELT, global event/news data: https://www.gdeltproject.org/data.html

- NewsAPI, Everything endpoint: https://newsapi.org/docs/endpoints/everything